SANKO VAULT

Product Requirements Document — MVP v1.0

WhatsApp capture → structured formulation record

Solo build · Claude Code + GPT Codex · VS Code

12 weeks · demo-ready for grant and visa submission

Felix Olajide Ayeni · April 2026 · v1.0

# How to use this document

This is a PRD, not a tutorial. It tells Claude Code and Codex what Sanko Vault is, what it has to do, and what “done” means. It sits alongside your existing 4-week build guide, which tells you how to set up Node, Meta, Supabase, and Railway.

Workflow:

- Save this file in the project root as PRD.md (export the docx as markdown, or keep the .docx — Claude Code reads both).

- At the start of every Claude Code or Codex session, tell it: “Read PRD.md first. Build against it. Ask before deviating.”

- Work one section at a time. Do not let the AI build the whole thing in one go — you will lose control of the codebase.

- Commit after every working milestone. Each milestone in Section 9 maps to a commit.

“The AI is a fast junior engineer who forgets everything overnight. This PRD is their induction pack. Without it they will invent architecture; with it they will execute yours.”

# 1. Product summary

## 1.1 What Sanko Vault is

Sanko Vault is a WhatsApp bot that lets a traditional medicine practitioner document their herbal formulations in their own voice, in their own language, in under two minutes per formulation. The bot turns that input into a structured, searchable, encrypted formulation record that the practitioner owns.

That is the entire product in MVP v1. Nothing else.

## 1.2 What Sanko Vault is NOT (in MVP v1)

- Not outcome tracking. The bot does not message patients. That is MVP v2.

- Not a marketplace. No selling, no payments, no e-commerce.

- Not a public directory. Formulations are private to the practitioner who created them.

- Not a research database. Researchers have no access in v1.

- Not a mobile app. WhatsApp is the entire interface.

- Not multilingual UI in v1. The bot speaks English and understands Yoruba, Igbo, Hausa, and Nigerian Pidgin inputs. Local-language bot replies are v2.

“Scope discipline is the single most important thing about this MVP. Every feature you add now is a feature you cannot test properly before the visa and grant deadline.”

## 1.3 Success criteria for v1

The MVP is successful when all four of the following are true:

- 20 practitioners from Dr Akintunde Ayeni's HTSN network are onboarded and have each logged at least 3 formulations.

- 95% of inputs (voice, photo, text) are successfully parsed into a structured formulation record without the practitioner having to edit by hand.

- A 3-minute demo video can be recorded end-to-end on a live WhatsApp chat with no mocks, no cheating, no slides.

- The running system costs less than £50 per month at 20 active practitioners.

# 2. The user and the use case

## 2.1 The primary user

Meet the user before you build for them. The practitioner Sanko Vault is built for:

| Attribute | Reality |
| --- | --- |
| Typical age | 45–70 |
| Device | Android phone, mid-range, 4G connection |
| Preferred channel | WhatsApp. Opens it hundreds of times a day. |
| Preferred input | Voice notes, in Yoruba or English, 30–120 seconds long |
| Literacy | Mixed. Can read slowly in English; more comfortable speaking. |
| Current documentation | Handwritten notebooks, sometimes decades old, in local language shorthand |
| Trust posture | High towards HTSN and the Ayeni family name; cautious towards everyone else |
| What they want | Proof they are a serious professional. A way to show their children what they know. Not a mobile app to learn. |

## 2.2 The core user story

As a traditional medicine practitioner, I want to send a voice note to Sanko describing one of my herbal formulations, so that Sanko gives me back a neat, printable record of it in under two minutes — without me having to learn a new app.

## 2.3 The six user flows in v1

Every interaction with the bot belongs to one of these six flows. Nothing else ships in v1.

| # | Flow | What happens | Week |
| --- | --- | --- | --- |
| 1 | First contact | Practitioner messages the bot, confirms language, provides name via voice. Account created. | W2–3 |
| 2 | Guided documentation | Bot walks the practitioner through 5 questions via voice. Produces a structured formulation record. | W3–5 |
| 3 | Express documentation | Practitioner sends one long voice note describing a formulation in full. AI structures it in one pass. | W5–6 |
| 4 | Browse Vault | Practitioner lists formulations, opens one, re-hears the original voice note. | W6–7 |
| 5 | Edit formulation | Practitioner edits one field of a formulation by voice (e.g. “change the dosage to twice daily”). | W7–8 |
| 6 | Photo capture | Practitioner photographs a handwritten notebook page. AI reads it and produces a structured record. | W8–9 |

## 2.4 Out of scope in v1

- Patient enrolment, outcome tracking, follow-up messaging.

- Anonymisation layer and cryptographic provenance hashing.

- Research-partner data access.

- Multi-practitioner collaboration on a formulation.

- Practitioner-facing web dashboard (read-only admin dashboard for Felix only, in Section 6.4, is fine).

- Payments, billing, or Sanko Standard certification workflow.

# 3. System architecture

## 3.1 High-level diagram

Five components. Messages flow left to right through the stack.

PRACTITIONER                            SANKO SYSTEM

(WhatsApp)                              (Railway-hosted)

┌──────────┐                              ┌────────────────────────┐

│ Voice/   │     Meta Cloud API       │ Node.js / Express server │

│ Photo/   │ ────────────────────── >   │                          │

│ Text msg │   (webhook POST)         │ Message router           │

└──────────┘                              │   │                      │

│   ├─> Whisper API        │

│   ├─> Claude API         │

│   └─> Supabase DB        │

└──────────────────────────┘

## 3.2 Stack decisions (locked)

These are locked for v1. Do not let Claude Code or Codex propose alternatives unless you explicitly ask for one — the prior 'should it be Python/Flask or Node?' indecision is what you are avoiding this time.

| Layer | Choice | Why this, not the alternative |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Whisper/Claude SDKs are mature in JS; Railway supports it natively; you already have the build guide in JS |
| Framework | Express 4 | Minimal, boring, fast to reason about |
| Database | Supabase (Postgres) | Hosted, free tier, row-level security out of the box, REST + realtime |
| Auth for the bot | Phone number == identity | WhatsApp gives you verified numbers; no passwords needed |
| Transcription | OpenAI Whisper API | Supports Yoruba, Igbo, Hausa natively with auto-detect |
| Structuring LLM | Claude Sonnet 4.6 (primary), GPT-4o (fallback) | Claude follows structured output formats more reliably; fallback for outages |
| Photo OCR | Claude Sonnet 4.6 vision | Same API as structuring; no separate Google Vision account needed |
| Object storage | Supabase Storage | Voice notes and photos live here |
| Hosting | Railway.app | One-click deploy from GitHub; $5/month at MVP scale |
| Logging | Railway logs + Supabase events table | Sufficient for solo debugging |

## 3.3 Folder layout

Tell Claude Code to create this structure on day one, and do not let it grow beyond this:

sanko-vault/

├── PRD.md                      ← this document

├── README.md                   ← build-guide summary + run instructions

├── .env.example                ← all secret keys, templated

├── .env                        ← gitignored, local keys

├── package.json

├── src/

│   ├── index.js                ← Express app + webhook

│   ├── router.js               ← classify inbound message, dispatch

│   ├── flows/

│   │   ├── firstContact.js

│   │   ├── guidedDoc.js

│   │   ├── expressDoc.js

│   │   ├── browseVault.js

│   │   ├── editFormulation.js

│   │   └── photoCapture.js

│   ├── services/

│   │   ├── whatsapp.js           ← send/receive via Meta Cloud API

│   │   ├── whisper.js            ← voice → text

│   │   ├── claude.js             ← text → structured, photo → structured

│   │   └── supabase.js           ← read/write DB + storage

│   ├── prompts/

│   │   ├── structureFormulation.txt

│   │   ├── editField.txt

│   │   └── readNotebook.txt

│   └── utils/

│       ├── session.js            ← track where each practitioner is in a flow

│       └── plantLookup.js        ← Yoruba/Igbo/Hausa → botanical name

├── data/

│   └── plant_lookup_v1.json      ← seed data for Nigerian plant names

└── tests/

└── smoke.test.js             ← one happy-path test per flow

# 4. Data model

## 4.1 Tables (Supabase / Postgres)

Five tables. Do not add a sixth in v1.

### practitioners

id                uuid PK default gen_random_uuid()

phone_number      text UNIQUE NOT NULL         -- E.164, e.g. +2348012345678

display_name      text

preferred_language text default 'en'           -- 'en' | 'yo' | 'ig' | 'ha'

created_at        timestamptz default now()

last_active_at    timestamptz default now()

### formulations

id                uuid PK default gen_random_uuid()

practitioner_id   uuid NOT NULL REFERENCES practitioners(id)

short_code        text UNIQUE                   -- e.g. 'FM-00034', human-readable

condition_local   text                          -- e.g. 'iba'

condition_std     text                          -- e.g. 'Malaria'

icd_11_code       text                          -- e.g. 'B50-B54'

plants            jsonb                         -- array of {local_name, botanical, quantity, part_used}

preparation       jsonb                         -- {method, duration_min, medium}

dosage            jsonb                         -- {amount, frequency, duration_days}

notes             text

source_media_id   uuid REFERENCES media(id)     -- the voice note or photo this came from

original_text     text                          -- raw transcribed text, preserved

original_language text

confidence_score  numeric(3,2)                  -- 0.00–1.00 from Claude

status            text default 'active'         -- 'active' | 'draft' | 'deleted'

created_at        timestamptz default now()

updated_at        timestamptz default now()

### media

id                uuid PK default gen_random_uuid()

practitioner_id   uuid NOT NULL REFERENCES practitioners(id)

kind              text NOT NULL                 -- 'voice' | 'photo' | 'text'

storage_path      text                          -- supabase storage bucket path

duration_seconds  int                           -- for voice

transcript        text                          -- for voice

created_at        timestamptz default now()

### sessions

-- A session tracks where a practitioner is inside a multi-step flow.

-- Only one active session per practitioner at a time.

practitioner_id   uuid PK REFERENCES practitioners(id)

flow              text NOT NULL                 -- 'guided_doc' | 'express_doc' | 'edit' | etc.

step              text NOT NULL                 -- e.g. 'awaiting_condition'

context           jsonb                         -- accumulated answers so far

expires_at        timestamptz                   -- clear sessions inactive > 30 min

updated_at        timestamptz default now()

### events

-- Append-only log for debugging and analytics.

id                uuid PK default gen_random_uuid()

practitioner_id   uuid REFERENCES practitioners(id)

event_type        text NOT NULL                 -- 'inbound_msg', 'whisper_call', 'claude_call', 'error'

payload           jsonb

created_at        timestamptz default now()

## 4.2 Row-level security (RLS)

Turn on RLS for all tables. In v1, Felix is the only admin and the bot runs with the Supabase service role key, so server-side code bypasses RLS anyway. The reason to turn it on now is that later, when a practitioner-facing web view is added, RLS is already enforced and no retrofit is required. Policy: a practitioner row can only be read or updated by its owner.

## 4.3 The structured formulation object (the ontology)

This is the shape every flow must produce. Claude Sonnet is prompted to return exactly this JSON. Any deviation fails validation and the bot asks the practitioner to clarify.

{

"formulation_id": "FM-00234",

"condition": {

"local_name": "iba",

"standardised": "Malaria",

"icd_11_code": "1F40"

},

"plants": [

{

"local_name": "dongoyaro",

"botanical": "Azadirachta indica",

"common_english": "Neem",

"quantity_raw": "ewe mewa",

"quantity_normalised": "10 leaves (~15g)",

"part_used": "leaves"

}

],

"preparation": {

"method": "decoction",

"duration_minutes": 20,

"medium": "water"

},

"dosage": {

"amount": "1 cup (~250ml)",

"frequency": "twice daily",

"duration_days": 5

},

"metadata": {

"input_type": "voice",

"original_language": "yo",

"confidence_score": 0.89

}

}

# 5. Flows — functional requirements

For each flow below: what triggers it, every bot-practitioner turn, and what the flow writes to the database. Claude Code and Codex should treat each flow as an independent module in src/flows/. No flow may call another flow directly — they all dispatch through router.js.

## 5.1 Flow 1 — First contact

### Trigger

Any inbound message from a phone number not in the practitioners table.

### Conversation

BOT: Hello 👋 I'm Sanko. I help traditional medicine practitioners

document their work. What language do you prefer?

[English] [Yorùbá] [Igbo] [Hausa]

USER: [taps English]

BOT: Great. Please send me a voice note with your full name

and the name of your practice, if you have one.

USER: *voice note* "My name is Baba Adewale Ayoola,

my practice is called Ile Ewe Ayoola"

BOT: Welcome, Baba Adewale Ayoola 👏

Your Vault is ready. You can start documenting a formulation

now — just send me a voice note describing one, or type 'help'.

### Writes to DB

- INSERT into practitioners (phone_number, display_name, preferred_language).

- INSERT into media (voice note).

- INSERT into events (event_type: 'practitioner_onboarded').

### Edge cases the code must handle

- Practitioner sends a voice note in Yoruba before choosing a language — Whisper auto-detects and the flow continues in Yoruba.

- Practitioner types instead of tapping a button — accept free-text if it contains a language name.

- Whisper transcription confidence < 0.7 — bot replies 'Sorry, I didn't catch that, please try again.'

## 5.2 Flow 2 — Guided documentation

### Trigger

Practitioner types 'new' or taps the Document New Formulation button. Or, on first contact, bot offers to walk them through their first.

### The five questions

Each question is asked once. Practitioner responds via voice or text. Bot transcribes, confirms, stores partial state in sessions, moves on.

- What condition does this formulation treat? (e.g. “fever”, “iba”, “typhoid”)

- What plants go into it? Please list them one by one, including how much of each. (e.g. “10 neem leaves, one handful of bitter leaf”)

- How is it prepared? (e.g. “boil in water for 20 minutes”)

- What is the dosage? (e.g. “one cup, twice a day, for five days”)

- Any notes or warnings? (optional)

### Confirmation

After Q5, bot sends the structured summary in readable form and asks 'Is this correct? [Yes, save] [Edit] [Cancel].' If yes, write to formulations.

### Writes to DB

- On each answer: UPDATE sessions.context.

- On confirm: INSERT into formulations with confidence_score from Claude's structuring call.

- Clear sessions row for this practitioner.

## 5.3 Flow 3 — Express documentation

### Trigger

Practitioner sends a voice note of 30–180 seconds without being in any active session.

### Behaviour

Transcribe with Whisper. Send transcript + the structureFormulation.txt prompt to Claude Sonnet. Claude returns the full structured formulation object. If confidence_score >= 0.75, present it to the practitioner for confirmation. If < 0.75, fall back to Flow 2 guided mode to fill in the missing pieces.

### Acceptance criteria

- Given a 90-second voice note describing a complete Agbo Iba formulation in Yoruba, the bot returns a structured record identifying at least 3 plants, the condition, preparation method, and dosage.

- If a plant cannot be identified (not in plant_lookup_v1.json), the bot stores it with botanical: null and flags it for Felix's admin review.

- The practitioner never waits more than 10 seconds between their voice note and the bot's structured reply.

## 5.4 Flow 4 — Browse Vault

### Trigger

Practitioner types 'my vault', 'list', or taps the Browse Vault button.

### Behaviour

Bot returns a numbered list of the practitioner's 10 most recent formulations (short_code + condition). Practitioner replies with a number to open that formulation's detail card, which includes everything in the formulation object plus a link to replay the original voice note.

## 5.5 Flow 5 — Edit formulation

### Trigger

From a formulation detail card, practitioner taps Edit or sends 'edit FM-00034'.

### Behaviour

Bot asks: 'Which part would you like to change? [Plants] [Preparation] [Dosage] [Notes].' Practitioner picks one, sends a voice note with the correction, bot re-runs Claude on just that field, updates the formulation row, writes an event log entry.

## 5.6 Flow 6 — Photo capture

### Trigger

Practitioner sends a photo.

### Behaviour

Store the image in Supabase Storage. Send image + readNotebook.txt prompt to Claude Sonnet vision. Claude returns the structured formulation object. Bot confirms with the practitioner before saving. If confidence_score < 0.6, ask the practitioner to retake the photo with better lighting.

### Acceptance criteria

- Given a clear photo of a handwritten Yoruba notebook page listing plants and dosages, at least one structured formulation is extracted.

- Given a blurry or rotated photo, the bot asks for a retake rather than guessing.

# 6. AI component specifications

## 6.1 Why Claude over GPT for structuring

Claude Sonnet 4.6 is the default for all structuring and vision tasks. It follows explicit JSON schemas more reliably than GPT-4o, and it handles African-language proper nouns (Yoruba plant names, Hausa preparations) with fewer hallucinations. GPT-4o is the fallback for outage only, switched via one env variable.

## 6.2 The structuring prompt (prompts/structureFormulation.txt)

Keep this prompt under 800 tokens. Every token is money, and every extra instruction is a new way for Claude to misbehave.

You are the structuring engine for Sanko, a platform documenting African

traditional medicine. Your job is to convert one practitioner's description

of a herbal formulation into a strict JSON object.

INPUT: The practitioner's message, which may be in English, Yoruba, Igbo,

Hausa, or Nigerian Pidgin. It may be a transcript of a voice note.

PLANT LOOKUP: When a local plant name appears, use this mapping first

before guessing:

{{PLANT_LOOKUP_JSON}}

OUTPUT: A single JSON object matching the Formulation schema in

Section 4.3 of the Sanko PRD. No markdown, no prose, JSON only.

RULES:

- If a plant is not in the lookup and you are not >90% sure, set

botanical to null and include the local name only.

- Never invent plants, dosages, or conditions. If the practitioner did not

say it, leave the field null.

- confidence_score must reflect how confident you are in the full object.

Below 0.75 means the user should be asked to clarify.

- Preserve the original_text and original_language exactly.

## 6.3 The plant lookup table

Ship v1 with a JSON file of ~150 Nigerian medicinal plant name mappings. Focus on Yoruba first (Dr Akintunde Ayeni's network is Yoruba-speaking). Structure: local_name → {botanical, common_english, parts_commonly_used, typical_preparations}. This file is a living asset — Felix edits it directly; the bot reloads it on every Claude call (cost: negligible, benefit: no redeploy).

Seed sources for the first 150 entries:

- Nigerian Herbal Pharmacopoeia (2008 edition) — extract the Yoruba name column.

- Van Wyk 2015 (J. Ethnopharmacology) — African medicinal plants list.

- Yemkem International's internal formulary — the most valuable single source, if Dr Ayeni will share it.

## 6.4 Admin view for Felix (optional but recommended)

A minimal password-protected web page at /admin that shows: all practitioners, all formulations, all flagged items (confidence < 0.75, unknown plants, failed Whisper transcripts). Read-only. Built with Next.js or bare HTML on the same Railway service. 1–2 days of work; makes the demo video ten times more credible because you can show the data from a single screen instead of querying Supabase live.

# 7. Non-functional requirements

| Category | Requirement |
| --- | --- |
| Response time | The bot must reply within 10 seconds for text/button flows and within 15 seconds for voice/photo flows. If the AI call exceeds this, the bot sends 'One moment, still thinking...' and completes the turn asynchronously. |
| Availability | 99% uptime target during the pilot. Railway's default SLA is sufficient; no multi-region setup in v1. |
| Data residency | Supabase project region: London (eu-west-2) or Frankfurt. UK residency is defensible for the visa narrative and avoids US CLOUD Act exposure of practitioner data. |
| Encryption | TLS in transit (automatic via Railway + Supabase). AES-256 at rest on the database. Voice notes and photos stored in Supabase Storage with signed-URL access only. |
| Logging | Every inbound/outbound message logged to events table. PII (phone numbers) hashed in logs intended for shared analytics; raw numbers only in the events table, owned by Felix. |
| Cost ceiling | < £50/month at 20 active practitioners (MVP scale). Costs monitored weekly in a Supabase view built from the events table. |
| Privacy posture | Formulations are private to the practitioner who created them. Sanko staff (Felix only, in v1) can read formulations for debugging only; this fact must be disclosed to practitioners at first contact and in a one-page privacy notice hosted at sanko.africa/privacy. |
| Nagoya alignment | Every formulation record stores the practitioner as 'source of knowledge'. No formulation data is shared with any third party in v1. This is the groundwork for the anonymisation-with-provenance layer in v2. |

# 8. How to prompt Claude Code and Codex

This section is for you, not the AI. It is the playbook for getting good output from Claude Code and Codex over 12 weeks without losing control of the codebase.

## 8.1 The session-opening prompt

Paste this at the start of every Claude Code or Codex session. It is your project's induction pack.

You are helping me build Sanko Vault MVP v1, a WhatsApp bot that lets

African traditional medicine practitioners document herbal formulations.

Before writing any code:

1. Read PRD.md in the repository root. That is the source of truth.

2. Read README.md for environment and run instructions.

3. Tell me which section of the PRD we are working on this session.

Rules:

- Follow the stack in PRD §3.2 exactly. Do not propose alternatives

unless I explicitly ask.

- Keep new files inside the folder layout in PRD §3.3.

- When you finish a task, tell me which commit message to use and

which PRD section acceptance criteria you have met.

- If a requirement is ambiguous, ask me a question before guessing.

## 8.2 Rules that keep the codebase small

- Never let the AI add a dependency without you approving it explicitly. It will suggest 10 packages where you need 2.

- Never let it refactor ‘for clarity’ during a feature session. Refactor sessions are separate.

- Never let it write tests that test the mock instead of the code. Smoke tests that hit real Whisper and Claude APIs with tiny fixtures are fine; elaborate mock ladders are not.

- If it produces more than 300 lines in one response, stop it and split the task.

## 8.3 Division of labour between the two AIs

| Task type | Best tool | Why |
| --- | --- | --- |
| Scaffolding a new flow end-to-end | Claude Code | Reads PRD.md directly, writes files, commits. Minimal context loss. |
| Writing a tricky prompt (for Claude Sonnet inside the app) | Claude Code | Same model family as the target, same intuition for what works. |
| Debugging a failing Whisper or Claude API call | Codex | Faster iteration inside VS Code, good at reading error traces. |
| Writing SQL migrations | Either, but pick one and stick with it inside a file | Consistency in style matters more than which tool |
| Reviewing a pull request to yourself before you merge it | The other one | Ask the AI you did not write the code with to review it. It will catch things. |
| Anything touching secrets, .env, or deployment | Neither — do it yourself | AI tools will occasionally print secrets to logs. Do manually. |

## 8.4 What to do when the AI gets stuck

- Stop it. Do not let it generate more code on top of a confused state.

- Reset the session. Start a fresh conversation with the opening prompt from §8.1.

- Narrow the task. Instead of ‘implement Flow 3’, say ‘write src/services/whisper.js that exposes a transcribe(mediaUrl) function returning {text, language, confidence}’.

- If still stuck after 30 minutes, write the hard part yourself and ask the AI to extend it.

# 9. 12-week milestone plan

Calibrated for a solo builder working evenings and weekends. Each milestone maps to one commit and one demo-able outcome. If you fall behind, cut scope from the later weeks — not from testing.

| Week | Theme | What exists by end of week | Demo artefact |
| --- | --- | --- | --- |
| W1 | Accounts & skeleton | All API accounts created. Empty Node project deployed to Railway. Webhook verified with Meta. Echo bot replies 'hello'. | Screenshot of echo reply |
| W2 | DB + first contact | Supabase schema live. practitioners and events tables populated. Flow 1 working end-to-end with Whisper transcription of name. | 3-message WhatsApp chat |
| W3 | Guided doc (happy path) | Flow 2 walks through 5 questions. Structures into formulation object. Writes to DB. Skips edge cases. | 1 full formulation logged |
| W4 | Guided doc (edge cases) | Flow 2 handles cancellations, low-confidence answers, session timeouts. Bug fixes from W3. | Same flow, but robust |
| W5 | Express doc | Flow 3: one long voice note → structured record. Plant lookup v1 seeded with 150 Yoruba entries. | 60s voice note → full formulation |
| W6 | Browse Vault | Flow 4 works. Formulation detail cards render properly in WhatsApp. Original voice note replayable. | Screen recording of list + detail |
| W7 | Edit flow | Flow 5 lets practitioner edit one field by voice. Versioning simple (overwrite, keep original_text). | Edit demo |
| W8 | Photo capture | Flow 6 with Claude vision. Handles blurry photos by asking for retake. | Notebook page → structured record |
| W9 | Admin view | Password-protected admin web page lists practitioners, formulations, flagged items. | Dashboard screenshot |
| W10 | Internal testing | Felix and Dr Ayeni test every flow with 5 real formulations from Yemkem archive. Bug-fix sprint. | Completed bug-fix log |
| W11 | Pilot onboarding | 20 practitioners from HTSN network invited. Live onboarding of first 10. | Real usage data in Supabase |
| W12 | Demo, submission | 3-minute demo video. Institutional dashboard screenshot updated with real practitioner and formulation counts. Ready for visa and grant submissions. | Demo video + updated dashboard |

## 9.1 Risk to the timeline

- Meta WhatsApp approval. The test number Meta gives you is fine for W1–W10. Registering a production Sanko number (required for W11) can take 1–2 weeks. Start that application in W8.

- Plant lookup completeness. If the v1 lookup misses a practitioner's most-used plants, Flow 3 will feel broken to them. Seed more aggressively from Yemkem's formulary in W5; accept that you will be adding 5–10 plants per week thereafter.

- Practitioner onboarding friction. Dr Akintunde Ayeni's introduction is the load-bearing piece of W11. Have a script and an onboarding Zoom-or-phone call ready; do not assume practitioners will discover Sanko alone.

# 10. Out of scope for v1 (parked for v2)

Write these down so Claude Code and Codex do not try to build them, and so you can tell grant funders and visa endorsers exactly what Sanko ships next.

| v2 feature | Why deferred | Earliest start |
| --- | --- | --- |
| Patient enrolment and outcome tracking | Huge scope; needs regulatory and ethical review first | Month 6 post-MVP |
| Anonymisation-with-provenance | Depends on outcome data existing | Month 7 post-MVP |
| Sanko Standard certification workflow | Non-technical work: governance, advisory panel, policy drafting — runs in parallel | Already running (separate stream) |
| Research-partner data licensing | Needs IRB and Nagoya-compliant data-sharing templates | Month 9 post-MVP |
| Local-language bot replies (not just inputs) | Translation quality risk; test with English first, then expand | Month 4 post-MVP |
| Multi-country launch beyond Nigeria | Ghana (via GHAFTRAM) and Kenya (via KEMRI) identified, but each needs its own plant lookup table and legal review | Month 9 post-MVP |
| Practitioner web dashboard | WhatsApp is enough in v1; web dashboard is sugar | Month 4 post-MVP |

# 11. Definition of done

Sanko Vault MVP v1 is complete when you can answer “yes” to every one of these:

- All 6 flows work end-to-end on a real WhatsApp number with real practitioner phones.

- 20 practitioners from HTSN are onboarded and each has logged at least 3 formulations.

- The event log shows less than 5% error rate across all inbound messages in the last 7 days of W12.

- The admin view shows total practitioners, total formulations, and flagged-items count, updating live.

- Monthly running cost is confirmed under £50 from real usage data, not estimate.

- A 3-minute demo video exists, recorded end-to-end on a live chat, with no slides, no mocks, no edits.

- The institutional dashboard (from the prior session) is updated with the real practitioner and formulation counts.

- The PRD, the README, and a short (one-page) security and privacy note are all in the repository.

“Ship this. Do not polish it further. Polish is v2. A shipped MVP with 20 real practitioners is worth ten times a perfect MVP with zero.”